CAPSTONE PROJECT REPORT

Report 2 – Project Management Plan

– Ho Chi Minh City, September 2026 –

Table of Contents

I. Record of Changes	3

II. Project Management Plan	4

1. Overview	4

1.1 Scope & Estimation	4

1.2 Project Objectives	4

1.3 Project Risks	4

2. Management Approach	5

2.1 Project Process	5

2.2 Quality Management	5

2.3 Training Plan	5

3. Project Deliverables	5

4. Responsibility Assignments	5

5. Project Communications	6

6. Configuration Management	6

6.1 Document Management	6

6.2 Source Code Management	6

6.3 Tools & Infrastructures	6

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 07/09/2026 (planning assumption) | A | [TBD — Team confirmation] | Initial v0.1 plan aligned with the submitted Capstone Project Register and the SEP490 Student Guide milestone sequence. |

*A - Added M - Modified D - Deleted

# II. Project Management Plan

## 1. Overview

### 1.1 Scope & Estimation

This v0.1 plan records the submitted product scope at feature-group level. Complexity ratings, detailed WBS decomposition, man-day estimates, and total effort are not yet approved and are marked for team confirmation.

| # | WBS Item | Complexity | Est. Effort (man-days) |
| --- | --- | --- | --- |
| 1 | Candidate account and profile management |  |  |
| 2 | JD input, requirement extraction, review, and interview configuration |  |  |
| 3 | JD-driven AI interview, voice interaction, and 3D virtual interviewer |  |  |
| 4 | Interview history, AI evaluation, and performance reporting |  |  |
| 5 | Admin management, configuration, and analytics |  |  |
| 6 | Subscription, credits, billing/payment, and revenue management |  |  |

### 1.2 Project Objectives

The project objective is to develop a web-based technical interview simulation platform defined in the submitted Capstone Project Register. The planned product will use Job Description requirements as interview context, provide a voice-based experience with a 3D virtual interviewer, support adaptive AI questioning, and present performance feedback. The project will also produce the required SEP490 documents, source code, database script, test documentation, installation guidance, and deployable software package.

Quality objectives and measurable targets: [TBD — Team confirmation]

| # | Testing Stage | Test Coverage | No. of Defects | % of Defect | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Reviewing |  |  |  | Approach: [TBD — Team confirmation] |
| 2 | Unit Test |  |  |  | Scope and tools: [TBD — Team confirmation] |
| 3 | Integration Test |  |  |  | Scope and tools: [TBD — Team confirmation] |
| 4 | System Test |  |  |  | Scope and tools: [TBD — Team confirmation] |
| 5 | Acceptance Test |  |  |  | Scope and tools: [TBD — Team confirmation] |

Milestone timeliness target: [TBD — Team confirmation]

Allocated effort distribution: [TBD — Team confirmation]

### 1.3 Project Risks

Initial risk categories are listed below without final impact, probability, or response values. These values must be agreed by the team.

| # | Risk Description | Impact | Possibility | Response Plans |
| --- | --- | --- | --- | --- |
| 1 | Scope alignment across submitted registration, requirements, and later design decisions. |  |  |  |
| 2 | Dependence on external AI, speech, and payment services included in the registered scope. |  |  |  |
| 3 | Integration complexity across web, voice interaction, 3D virtual interviewer, and reporting capabilities. |  |  |  |
| 4 | Completion of required documents, testing evidence, and software packages within the SEP490 milestone sequence. |  |  |  |

## 2. Management Approach

The team will use an iterative, milestone-based development approach. Each milestone will update the relevant project documents, tracking information, implementation artefacts, and testing evidence as required by the SEP490 Student Guide. Detailed iteration scope, ownership, and effort allocation remain [TBD — Team confirmation].

### 2.1 Project Process

The lifecycle is aligned with the official 15-week SEP490 sequence. Week 1 is displayed from 07/09/2026 only as a planning assumption; official deadlines remain subject to university and supervisor confirmation.

Official milestone sequence: Week 1 (07–11 Sep 2026): Project Introduction; Week 2 (14–18 Sep 2026): Project Plan; Week 3 (21–25 Sep 2026): Overall Requirement Description; update Reports 1–2 and project tracking; Week 5 (05–09 Oct 2026): Overall Software Design; initial test documentation; code frame; update Reports 1–3 and tracking; Week 7 (19–23 Oct 2026): Code Iteration 1; Week 9 (02–06 Nov 2026): Code Iteration 2; Week 11 (16–20 Nov 2026): Code Iteration 3; Week 13 (30 Nov–04 Dec 2026): System Testing; Week 14 (07–11 Dec 2026): Transition; Week 15 (14–18 Dec 2026): Transition.

### 2.2 Quality Management

Quality management will be evidence-based and aligned with SEP490 deliverables. The team will maintain traceability from requirements to design, implementation, test cases, test reports, defects, and project tracking. Detailed coverage targets, defect thresholds, review procedures, and acceptance criteria are [TBD — Team confirmation].

- Requirements and document review

- Test planning and use of the official SEP490 test-case templates

- Unit and integration testing

- System testing, defect tracking, and retesting

- Acceptance evidence and release verification

### 2.3 Training Plan

Training needs will be confirmed after team skill assessment. The topics below are derived only from the technologies and capability areas already registered for the project.

| Training Area | Participants | When, Duration | Waiver Criteria |
| --- | --- | --- | --- |
| Go (Golang) |  |  |  |
| PostgreSQL |  |  |  |
| Next.js web client development |  |  |  |
| AI, Speech-to-Text, and Text-to-Speech integration requirements |  |  |  |
| Web-based 3D virtual interviewer and lip-sync requirements |  |  |  |
| Third-party payment gateway integration requirements |  |  |  |

## 3. Project Deliverables

The following deliverables follow the SEP490 Student Guide. Dates are planning displays based on a Week 1 start of 07/09/2026 and are not official university deadlines.

| # | Deliverable | Due Date | Notes |
| --- | --- | --- | --- |
| 1 | Report 1 — Project Introduction | 11/09/2026 | Week 1 planning display |
| 2 | Report 2 — Project Management Plan | 18/09/2026 | Week 2 planning display |
| 3 | Initial Report 3 — Software Requirement Specification baseline | 25/09/2026 | Week 3 planning display; update Reports 1–2 and project tracking |
| 4 | Initial Report 4 and Report 5 materials; code frame | 09/10/2026 | Week 5 planning display |
| 5 | Software Package 1 | 23/10/2026 | Week 7 planning display |
| 6 | Software Package 2 | 06/11/2026 | Week 9 planning display |
| 7 | Software Package 3 | 20/11/2026 | Week 11 planning display |
| 8 | Full Software Package | 04/12/2026 | Week 13 planning display |
| 9 | Report 6 — Software User Guides | 11/12/2026 | Week 14 planning display |
| 10 | Report 7, final project products, and presentation file | 18/12/2026 | Week 15 planning display |

## 4. Responsibility Assignments

Responsibility assignments will be agreed by the team. The matrix below intentionally records the real project members without assigning D/R/S/I responsibilities in this v0.1 draft.

D~Do; R~Review; S~Support; I~Informed; <blank>- Omitted. All allocations below: [TBD — Team confirmation]

| Responsibility | Tô Chí Bảo SE190084 | Huỳnh Minh Khang SE192197 | Nguyễn Huỳnh Nhật Anh SE190291 | Nguyễn Tấn Trọng SE190353 | Đặng Phương Nam SE192107 |
| --- | --- | --- | --- | --- | --- |
| Project Planning & Tracking |  |  |  |  |  |
| Prepare Project Introduction Document |  |  |  |  |  |
| Prepare Project Management Plan |  |  |  |  |  |
| Prepare Software Requirement Specification |  |  |  |  |  |
| Prepare Design, Test, and User Guide artefacts |  |  |  |  |  |
| Implementation, integration, and deployment activities |  |  |  |  |  |

## 5. Project Communications

| Communication Item | Who/ Target | Purpose | When, Frequency | Type, Tool, Method(s) |
| --- | --- | --- | --- | --- |
| Supervisor meeting | Supervisor and team | Progress review and guidance | As arranged | [TBD — Team confirmation] |
| Team coordination | Project team | Work coordination and review | [TBD — Team confirmation] | [TBD — Team confirmation] |
| Weekly project report | Team and supervisor | Status, issues, and next-week plan | Weekly | Project Weekly Report template |
| Project tracking | Project team | Issues, defects, and Q&A | [TBD — Team confirmation] | Project Tracking template |

## 6. Configuration Management

### 6.1 Document Management

University templates and submitted source files will remain unchanged. Draft reports will be maintained as working copies with a version identifier and a record of changes. The final document review, approval, and sharing workflow is [TBD — Team confirmation].

### 6.2 Source Code Management

Source Code Management: GitHub is the registered source code management platform. Repository structure, branch policy, pull-request review, access control, release tagging, and issue-management conventions are [TBD — Team confirmation].

### 6.3 Tools & Infrastructures

| Category | Tools / Infrastructure |
| --- | --- |
| Server-side technology | Go (Golang) |
| Database | PostgreSQL |
| Web client | Next.js with web-based 3D virtual interviewer rendering and synchronized speaking/lip-sync integration |
| AI integration | Large Language Model APIs for registered JD analysis, interview generation, follow-up questioning, and answer evaluation |
| Voice interaction | Speech-to-Text and Text-to-Speech services for registered interview conversation |
| Payment integration | Third-party payment gateway integration (provider: [TBD — Team confirmation]) |
| Source code management | GitHub |
| Documentation, diagramming, project schedule, project tracking, deployment infrastructure | [TBD — Team confirmation] |